Initial Project Planning Template

| Date | 2 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65516 |
| Project Name | AutoSage App Using Gemini Flash |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following table represents the product backlog and sprint-wise planning for the AutoSage project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I want a Streamlit-based interface to upload vehicle images easily. | 2 | High | All Team members | 28 January 2026 | 31 January 2026 |
| Sprint-1 | Image Upload Validation | USN-2 | As a user, I want the system to validate the uploaded image format (jpg, jpeg, png). | 1 | High | All Team members | 28 January 2026 | 31 January 2026 |
| Sprint-2 | AI Model Integration | USN-3 | As a user, I want the system to analyze vehicle images using the Gemini Flash model. | 3 | High | All Team members | 02 February 2026 | 09 February 2026 |
| Sprint-2 | Prompt Engineering | USN-4 | As a user, I want the system to generate structured vehicle details like brand, mileage, and price.. | 2 | High | All Team members | 02 February 2026 | 09 February 2026 |
| Sprint-3 | Output Display | USN-5 | As a user, I want to view the generated vehicle details clearly on the screen. | 2 | High | All Team members | 12 February 2026 | 18 February 2026 |
| Sprint-3 | Deployment | USN-6 | As a user, I want the AutoSage application to be deployed and accessible through the browser. | 2 | Medium | All Team members | 12 February 2026 | 18 February 2026 |